# Meeting Minutes

Product: DTMQA

Date: 30 November 2025

Time: 2:30 PM

## Agenda

- DTMQA Software’s New Feedback

## Task Description

| Task | Responsible | Deadline | Status |
| --- | --- | --- | --- |
| Student Auto Attendance System with Login Implementing an automated attendance feature integrated with individual student login. | Development Team | 03-12-2025 | Pending |
| Class Time Change Option Request to add a function allowing class time modifications directly from the admin panel. | Development Team | 30-11-2025 | Completed |
| Batch-wise WhatsApp Group SMS System Need for sending automated or manual batch-wise communications through WhatsApp. | Development Team | 31-03-2026 | Pending |
| Archive System for Class Recordings Requirement to store and archive class recordings for future reference. | Development Team | 06-12-2025 | Pending |
| App Development Create a mobile app where students can join live classes and access more features easily. | Development & Apps Team | 17-12-2025 | Pending |